**05-09-2023 workshop MOM**

1. Finalize the extraction objects and Extraction rules

2.Load sequence and object dependency to know better understand the objects and its extraction

3.Objects and different levels: Objects with first level has no dependency.

4.Bank Master cockpit should be loaded into S4Hana. We load Bank Master and maintain it centrally.

when this upload ready?-we should know

5.Data Migration team did not get ETL tool Informatica access yet-It may impact/delay in

the development and Build activities

6. Cost centers-not to do right now-There is no extract-It is only upload

Work center-greyed out-not in scope for all 4 source clients

7. Green highlighted Data objects are in scope and grey highlighted data objects are out of scope

Cost rate,internal- out of scope

Profit center-hierarchy set up 80 %-mid of Sep(at this movement no profit center)

Materials-

Fixed Assets-once cost center is there-will go for fixed assets

Customer Material-

Material/BOM

Product classification-Commodity code

Condition record for pricing-

Condition record for pricing-restricted

arg level

Purchasing info record