## Slide 1
Disney Supplier Visibility Analytics
Confidential to The Walt Disney Company & Capgemini

## Slide 2
 | Not Started | ✔ | Completed |  | On Track |  | Open Risk |  | Major Risk
Disney Supplier Visibility Analytics
Executive Summary
  The Green Field Implementation for ‘Supplier Visibility Analytics’ for Disney Enterprise Tech has been kicked off on 5/15/2023. The core team has been started mobilize and the onboarding is in progress.
Project Overview
G
Y
R
G
Last Week Activities | Current Week Activities (As planned) | Concerns/Dependencies
Resource Onboarding Background Verification Kick-off Meeting Compatibility document Project Plan User Stories Identification of list of deliverables | Completion of Last week’s activities Resource Onboarding & BGV Initiation for below Scrum Master Tableau Developers Access to tools & platforms User Stories finalization Sharing the deliverable for review Project Plan Delivery Compatibility document delivery The list of Deliverables | Third Party Delay : Integration API setup with Interos & Thomson Reuters may get delayed Sample Data awaited
Confidential to The Walt Disney Company & Capgemini
Risks
None